**INSAAF WEBSITE DEVELOPMENT AND MAINTENANCE ACTIVITY CHART**

|  |  |  |  |
| --- | --- | --- | --- |
| **Date** | **Activity** | | |
| 24.08.2022 | Insaaf99 website handed over to Vinny Madam.  The needful document for OTP/SMS has been submitted to BSNL by Mr. BK Sir | | |
| 25.08.2022 | Vinny Madam advised the following changes | | |
| **S.N.** | **Description** | **Completion** **Date** |
| 1 | Add query in slot list in lawyer panel | 26.08.2022 |
| 2 | Choose Approve on click update button in slot update. | 26.08.2022 |
| 3. | Remove Running case box | 26.08.2022 |
| 4. | Change name Wallet/Invoice In client dashboard | 26.08.2022 |
| 5. | Add all the zoom link in client panel | 26.08.2022 |
| 6. | Zoom Meeting link in mail in lawyer & client mail | 26.08.2022 |
| 7. | Make client code on registration time | 26.08.2022 |
| 8. | Create a notification box for all notification in admin , lawyer & client panel | Pending |
| 26.08.2022 | 1. | Lawyer first query notification bell icon | 27.08.2022 |
| 2. | Send mail for to client Or lawyer for any issue | 27.08.2022 |
| 3. | Lawyer dashboard Approve & penning or decline  On slot approve time | 30.08.2022 |
| 4. | Client can book slot again after Declined by the lawyer or not approved by the lawyer the slot & then expire the meeting date | 30.08.2022 |
|  | 5. | Slot data in Lawyer panel sort by weekly monthly yearly | 31.08.2022 |
|  | 6. | Meeting data in Lawyer panel sort by weekly monthly yearly | 31.08.2022 |
| 27.08.2022 | 5. | Create a form in admin panel to send mail to particular client and lawyer for any kind of information | 31-08-2022 |
| **Date** | **S. N.** | **Description** | **Completion** **Date** |
| 30-082022 | 1. | Show Zoom meeting ID and password in lawyer & client dashboard | 31-08-2022 |
| 2. | Show Zoom meeting ID and password in lawyer & client Email | 31-08-2022 |
| 30-082022 | 3 | Change the query Payment Invoice format | 01-08-2022 |
| 31-08-2022 | 1 | Send OTP in email verify in for client | 08-09-2022 |
| 2 | Send OTP in email verify in for lawyer | 08-09-2022 |
| 24.08.2022 | 1 | SMS Approved by BSNL | 07-09-2022 |
| 04-09-2022 | 1 | Edit Lawyer ID by Admin | 07-09-2022 |
| 2. | Send OTP to verify email to forgot password for lawyer | 17-09-2022 |
| 3. | Send OTP to verify email to forgot password for client | 15-09-2022 |
| 13-09-2022 | 1. | Zoom meeting duration should be only 15 minutes | Pending |
| 2 | Show Counter to count duration of meeting duration in decreasing order | Pending |
| 14-09-2022 | 1. | WhatsApp SMS Account creating | 20-09-2022 |
| 2. | All the SMS Templets creating completed | 21-09-2022 |
| 16-09-2022 | 1 | Language conversion (English to Hindi) | 21/09/2011 |
| 22-09-2022 | 1. | Some Words changes in Hindi in Index page | 23-09-2022 |
| 29-09-2022 | 1. | **Customize URL in Front End for SEO point view** | 09-29-2022 |
| 29-10-2022 | 1. | **Add The Constitution of India** |  |
| 2. | **Indian Panel Code (I.P.C)** |  |
| 3. | **Civil Procedure Code (C.P.C)** |  |
| 4. | **Criminal Procedure Code (Cr.P.C)** |  |
| 5. | **Domestic Violence Act** |  |
| 6. | **Motor Vehicle Act** |  |